Friday, September 18th, 2020 (Initial meeting with team):

- Duration of meeting: 14:45 am - 11:30 am.

- Discussed & assigned project roles for group members:

Pamal Mangat: Client Liaison

Paul Zapote: Project/scrum manager

Sam Finnigan-Griffin: tech lead

Callum Takasaka: QA lead (Shared role)

- Created Git repo for Git Ex. 1; (Not related to client project.)  - 	Started implementation on Git Ex1.

- Callum was force removed from our group by the professor to fill for another group. Number of group members now is equivalent to three. The role for QA lead has been agreed to be a shared responsibility amongst all 3 group members.

Friday, September 25, 2020 (Combined CollabUltra Meeting):

- Meeting duration: 11:30am - 12:55pm

- Discuss any client updates

- Discuss with other teams (teams A and C) about client and client needs in general - 	Discuss any questions about project, client, or class

Upcoming Deadlines (Look on canvas/course site for additional details):

- Todo:

Exploration tags:

- Must meet the definition of done, and must be something that works for your team.

- It may be a summary or list of pros/cons or mini-demo of what you did or evaluation of if the tool is useful.

- Attach to an issue (make one just for minutes), and label it as a ‘chore’.

- Continue by attaching it to a pull request so someone else in the team can review it.

- Oct 14: Video presentation due.

- Oct 21: Requirements report due.

- Next week we will clarify details from client meetings and flush them out throughout the week. By next friday we can agree on next steps and we will have a clear for the features for peer testing 1 and 2, final.

Friday, September 25, 2020 (Initial Client Meeting):

- Meeting duration: 3pm - 4 pm.

- Client contact information:  Dr. Kim. A. Dawson kadawsonphd@gmail.com

250-899-1794

(address not available yet; currently undergoing a move to Victoria)

- Dr. Dawson began with providing us a background of his practices and his interest in psychology. Dr. Dawson is currently working on seeing patients face-to-face via video or in person consultations. He has been helping individuals and couples in the Kelowna region and is hoping to open up his private practice to younger people such as teens.

- His aim is to create an app to help reach people and attract them into learning more about their health and ask questions to educate themselves.

- His aim is to have users receive daily reminders for self-improvement and bettering their health. He wishes for the application to present users with links on how they can improve their health and assess the user’s motivational ratings, and reminders to continue working with the application. He wants the application to contain lots of circles within it.. To be discussed in detail later in the meeting.

- Dr. Dawson provided a link to the surveyMonkey questionnaire that will we will be working alongside to implement this application:

https://www.surveymonkey.com/r/planningchange

- Dr. Dawson specified that the application doesn’t have to be a touch-screen model, but can work off of keyboard input, mouse input if need be.

- The application itself should provide the user with not just how their health is, but how they can improve their health. The application makes recommendations and alerts based off  the user’s diet, sleep, mental, and physical health also.

- Kim mentioned that there are 5 domains that he wants the applications to focus on, the main one he wishes to elaborate on is spiritual. (The domains can be found in the files provided by the client; published in the google drive).

- The user should have the ability to include and choose which departments they wish to focus on, and which ones they would like to leave out. They should be able to prioritize certain domains.

- Dr. Dawson shared a second link to the assessment he utilizes on his patients:

https://www.surveymonkey.com/r/dawsonself-assessment1

- We can utilize this assessment to build the user interface for our application.

- The user should be given the ability to choose the color schemes for certain health domains.

- Kim wants the user’s perspective of how much their domains overlap with one another.

- The application itself should provide settings for the frequency of reminders/notifications.

- The application should have some incentive for the user to come back. I recommended an avatar program for the application. We set up some avatar where the user can spend their points earned while using the application to purchase cool outfits or gear for their avatar in the app. This avatar gives the user some incentive to come back and upgrade their avatar. The avatar itself could just be a png image with simple drawings for shirts and clothes for the character.

- The user should have the ability to share their results (not personal data) on social media. The application should share the priorities of the user.

- There should be options for deleting, saving, summarizing the sections within the app. There should also be an option for the user to redo the questionnaire at any point throughout the process.

- The user should be given the option to purchase 3d printed charts, 3d ‘bushka’ dolls, or charts of their results from a web shop.

- In addition, we could also give the user the option to purchase their avatar and have a 3d printing of it possibly.

- There should be a calendar to allow the user to select how often they wish to be reminded and the calendar should point out when their activities were completed and when they completed the questionnaires.

- Kim Dawson wants to collect the data from the user and retain it. He understands the privacy policies and concerns that arise with this, and he will talk to his legal team later on about this matter.

- Finally, we discussed the limitations/benefits with developing for mobile, web and desktop. Web development seemed to have the most appeal to the groups, as it provides access to all users who have a machine that has working internet.

Saturday, September 26, 2020 (Team Briefing):

- Briefing

- Summary of client meeting yesterday

- Talk about different aspects of the project Set up GitHub repo

- Create issues, labels, and project dashboard

- Make initial issues and chores

- Go through gitstats and docs

Friday, October 2nd (2nd Client Meeting):

- User should be at the center origin of the output.

- This is known as a concentric circle. All the user’s health domains should be included in this circle with scaling. So, if user gave physical a rating of 3/7, than go 3 points radius out in the circle.

- Client shared the above image. I think it says provide color-coding menu, and I can’t make out the rest. But I believe he wants the user to be able to click on a priority domain and select recommended actions to benefit health for that selected domain.

- All the domains are connected and influence one another.

- The client was given the link to AWS to get a brief overview about its data hosting. Next meeting make sure to bring It up with him again.

Friday, October 9th (3rd Client Meeting):

- Dr recommended we watch the Social dilemma movie

- https://www.humanetech.com/designguide

- Dr.Dawson shared the link above which he ran his app design through this guide.

- Wants user to be able to able to upload their picture instead of picture.

Friday, October 23rd:

- Showed requirements report to client, received feedback.

- Client liked the mock-up output drawings for the most part, his feedback was that we should incorporate more circles in the UI design. (We will work on this).

- Client wants user’s initial visit to site to be without the sign-in screen, and to act as kind of a like a demo run. After the user should be able to sign up for an account if they wish.

- Circles and ovals are both acceptable shape forms.

**Meeting with developers (team), we talked about setting up the SQL database and its structuring. In addition, we will spend the week setting up the environments and reading up flask to get the back-end implementation working.

Friday, October 30th:

- Questions to ask the client:

- Is there supposed to be daily surveys? If so, will they always be the same?

- Is the initial user (Demo) questionnaire the same as these daily questions?

- List of activities for each domain.

- Answers:

- Questionnaires are completed by users by the frequency they choose, they can choose when to do them, and receive reminders according to the frequency.

- Demo: Doesn’t need to include all the daily questions; user can take some sample questions instead.

- He will provide us with the list of activities by November 25th.

- Showed Client the brief overview of the backend/frontend skeletons.

- The call was cut short because I disconnected due to internet, so next week I will update him on any progress made later in this week’s development.

Friday, November 6th:

- Showed Client the avatar mock-up design.

- He wants us to incorporate his infinity rainbow logo into our avatar or the website somehow. We could create t-shirts or hats for the avatar with that logo incorporated in them.

- He wants the user to have the option to upload their own picture instead of the avatar.

- This means that they can upload their own picture, choose an avatar, or have the company logo as their display picture.

- He said we should utilize the color green as much as we can in the color-scheme.

Friday, January 15th:

- Client liked video presentations and thought they were of high detail.

- All the presentations were different which the client liked

- Client a bit confused about frontend/backend.

- Would like to set up a meeting with the entire group. Just wants to put names to faces and get a general idea of what every group member did within the project.

- Next client meeting: Wednesday, January 20th, 2021.

- Incorporate some sounds into the application if possible. (Bells, whistles, dings)

Friday, January 29th:

- Client liked the updated mock-up design for the website template:

- Preferred if we stayed away from yellow (bright colors) because they are hard to distinguish with a white background. (This could mean that we restrict the user from picking the color yellow in the preferences settings).

- The Contact Therapist section (menu item) will mainly include information to therapist or individuals the doctor hires or brings on. This information for now can just include the client’s information but could include other people information later on.

- Client provided positive feedback for the profile page. Continue implementation as intended.

Friday, March 5th:

- Updated client on where our development is at. Notified him about the issues that we are working on, and the scope for the remainder of the project.

- Client liked VHC logo/favicon, but suggested some changes be made. So that will be updated as he requested.

- Client asked me to send him over the video demo/report so he can give us feedback earlier to make changes.

Friday, March 12th:

- In admin panel allow other verified therapist to access the admin panel to retrieve user data. This is outside of our scope and he understands that, but pretty much for now if in the admin panel we can create the admin panel not designed just for him but for other therapist (admins) also.

- Showed him the updated logo designs and he was satisfied with these ones. So, no more changes need to be made to the public folder.